ILMINSTER TOWN COUNCIL

Wharf Lane Recreation Ground, Children & Young People’s Play Area Refurbishment

Project Manager

QUOTATION REQUEST

Miss Joy Norris - Town Clerk

Ilminster Town Council

Council Offices

North Street

Ilminster

Somerset

TA19 0DG

01460 52149

town.council@ilminster.gov.uk

20 December 2019

ILMINSTER TOWN COUNCIL

INSTRUCTIONS FOR SUBMITTING QUOTATIONS

1.	Contractors will be held to have fully informed and satisfied themselves by their own independent observations and enquiries, including where appropriate site visits and inspection of drawings, as to the nature, extent and practicability of the works and where appropriate the positions relevant thereto of buildings, structures, the means of access to the works and all other points which can in any way affect the prices inserted in the Form of Quotation.

2.	Where the drawings are issued with documents, quotations will be based on them.

3.	Where a quotation requires entry by the contractor they must be completed in ink or typescript and signed by the contractor.

4.	All contract documents, including drawings, whether a quotation is submitted or not, remain the property of Ilminster Town Council and shall be treated as private and confidential.

5.	Quotations shall remain open for acceptance for a period of 90 days after the latest date for submission.

6.	The Council will not be responsible for or pay any expenses or losses, which the contractor may incur in the preparation of their quotation.

7.	Quotations are to be returned to: Miss Joy Norris, Town Clerk, Ilminster Town Council, Council Offices, North Street, Ilminster, Somerset TA19 0DG.

QUOTATIONS TO BE RECEIVED BY NO LATER THAN NOON ON 15 JANUARY 2020

SPECIFICATION

Project Brief –Project management of the demolition and disposal of existing play equipment, impact surfacing and installation of new play and recreation equipment, including landscaping

Project Name: Wharf Lane Recreation Ground, Children & Young People’s Play Area Refurbishment

Project Address: Wharf Lane Recreation Ground, Ilminster

Nature of Work: Removal of existing play equipment and installation of new equipment as per attached sketch design, including landscaping.

Background: We are looking to appoint a Project Manager to co-ordinate and oversee the refurbishment of Wharf Lane Recreation Ground, Children & Young People’s Play Area.

The client is Ilminster Town Council and you will report to the Town Clerk.

The project has been several years in the development stages and received the approval of Council in November 2019. The aim is to create a destination play area which will see local children and young people spending leisure time in the Rec and encourage families from neighbouring villages into Ilminster.

Budget: The estimated total project cost is £350,000 (including contingency and professional fees)

Duration: the project should be completed by 1 November 2020

Key Objectives:

- Oversee the project, including planning, execution, monitoring, control and closure of all the works to remove existing play equipment and install new play and recreation equipment, including landscaping

- To compile the schedule of works based on the phasing agreed by the Town Council

- Prepare contract documents, issue said documents and evaluate responses (equipment items will be specified in agreement with the Town Council)

- Chair pre-commencement co-ordination meeting and issue minutes etc.

- The project manager should check the CDM requirements and advise the client to ensure all parties CDM obligations are fulfilled; for example this would include requesting a construction phase plan (CPP) from the principle contractor , checking the CPP for completeness and if necessary working with the contractor to make necessary amendments until a satisfactory document is in place

- Site visits to check on works and discuss programme etc.

- Ensure that the installation is carried out in accordance with appropriate guidelines e.g. BS standards .

- Carry out communication with the client, principle contractor and any other stakeholder necessary to the delivery of the project

- Support and advise the Town Council on valuation of works and invoicing by contractor(s)

- Compile a health and safety file for the project and once the project is complete hand this over to the Town Council to assist with the management and on-going maintenance of the play area.

- The scope of decision making and authority extended by Town Council to the successful Project Manager will be agreed prior to any works commencing.

INSURANCE

The contractor shall maintain a comprehensive policy of public liability and employer’s liability insurance.  In respect of its liability such insurance cover to be maintained and provide for a minimum of £5,000,000 (FIVE MILLION POUNDS).  Cover in respect of death of personal injury due to negligence will be unlimited.

A copy of the contractors insurance should be provided with their quotation submission.

PAYMENTS

Payment to the contractor will be within 28 days of receipt of invoice subject to agreement of the account by the Council’s officer.

REFERENCES

Please provide names of 2 people/organisations for whom you have undertaken similar work.

Organisation Name: …………………………………………………………………

(in block letters)

SHORT DESCRIPTION OF WORKS:-

Project Manager - Wharf Lane Recreation Ground, Children & Young People’s Play Area Refurbishment

FORM OF QUOTATION

Closing Date & Time:  15 January 2020 12 noon

To:	Miss Joy Norris – Town Clerk

Ilminster Town Council

Council Offices

North Street

Ilminster

Somerset

TA19 0DG

Having examined the specification for the above-mentioned works, we offer to carry out the whole of the said works in conformity with the said specification for the sum of

£……………………….

We can advise that once the Quotation is formally accepted we can anticipate being able to commence the work within …………….. weeks and complete the works within ……………… weeks.

This quotation together with your written acceptance thereof, shall constitute a binding contract between us.

We understand that you are not bound to accept the lowest or any other quotation you may receive and that this quotation will remain open for acceptance for a period 90 days from the latest date for receipt of quotations.

Reference Contact 1:

Contact Name: ………………………	Company Name: …………………………….

Address: ………………………………………………………………………………………

Phone No: ………………………	e-mail address: ………………………………………

Reference Contact 2:

Contact Name: ………………………	Company Name: …………………………….

Address: ………………………………………………………………………………………

Phone No: ………………………	e-mail address: ………………………………………

Yours faithfully

Signature:	………………………………..	Date:	 …………………………………...

Name	:	…………………………	Company:	……………………………………

Address: 	…………………………………………………………………………………….

…………………………………………………………………………………….

Tel No:	………………………	e-mail: ……………………………………………